## Slide 1: project management methodologies

## Slide 2: waterfall
This is a linear and sequential approach to project management, where each phase of the project (planning, design, implementation, testing, deployment) is completed before moving on to the next. It's best suited for projects with well-defined requirements and little expected change.

## Slide 4: agıle
Agile is an iterative and flexible approach to project management, where the project is divided into small increments or iterations. It emphasizes collaboration, adaptability to change, and delivering working software or products frequently. Scrum and Kanban are popular frameworks within the Agile methodology.

## Slide 5: Agile

## Slide 6: scrum
Scrum is an Agile framework that focuses on delivering value iteratively. It involves organizing work into fixed-length iterations called sprints, with regular meetings (such as daily stand-ups, sprint planning, sprint review, and retrospective) to keep the team aligned and adapt to changing requirements.

## Slide 8: kanban
Kanban is another Agile framework that visualizes the workflow on a Kanban board. Tasks are represented as cards that move through different stages of the workflow (e.g., to-do, in progress, done). It emphasizes limiting work in progress (WIP) to improve flow and efficiency.

## Slide 10: lean
Lean is a project management approach derived from manufacturing principles. It focuses on maximizing value while minimizing waste. Lean principles include identifying value, mapping the value stream, creating flow, establishing pull, and continuously improving.

## Slide 12: prınce
PRINCE2 (Projects IN Controlled Environments) is a process-based project management methodology that provides a structured framework for managing projects. It defines roles and responsibilities, divides the project into manageable stages, and emphasizes flexibility and scalability.

## Slide 14: Crıtıcal path method
CPM is a project management technique used for planning and scheduling projects with complex and interdependent activities. It identifies the critical path, which is the sequence of tasks that determines the minimum duration of the project.

## Slide 16: pert
PERT is similar to CPM but incorporates uncertainty into the project schedule by using three time estimates (optimistic, pessimistic, and most likely) to calculate expected durations. It's particularly useful for projects with high uncertainty or risk.